# Development Proposal

## Project Overview

This proposal outlines the development of a private web-based dashboard for Daikibo to monitor the health status of machines across its factories. The dashboard will provide real-time visibility into telemetry data collected from 9 machines in each of Daikibo's 4 factories. Access to the application will be restricted to users within the client's intranet and integrated with the company's internal authentication system.

The solution will enable employees to quickly identify machine health issues and review historical device status information through an intuitive and user-friendly interface.

## Project Scope

The proposed dashboard will include the following functionality:

### Authentication and Security

- Access restricted to the Daikibo intranet.

- Integration with the internal authentication server.

- Support for company-wide user accounts and login credentials.

### Dashboard Features

- Single-page dashboard displaying all monitored devices.

- Display of current health status for all 36 machines.

- Factory-level expandable and collapsible views.

- Device-level expandable and collapsible views.

- Historical status tracking for each machine.

- Clear visualization of operational status information.

### User Interface

- Responsive and easy-to-use dashboard layout.

- Organized view grouped by factory and machine.

- Status indicators for healthy, warning, and critical conditions.

(Reference the dashboard graphics provided in the project template.)

## Project Estimate

| Activity | Estimated Hours |
| --- | --- |
| Requirements Analysis & Design | 12 |
| Frontend Development | 28 |
| Backend Development | 32 |
| Authentication Integration | 12 |
| Testing & Quality Assurance | 12 |
| Deployment & Integration | 8 |
| Documentation | 4 |
| Total | 108 Hours |

## Project Timeline

### Milestone 1 – Requirements & Design

Duration: Week 1

- Gather requirements

- Finalize dashboard design

- Review client feedback

### Milestone 2 – Development

Duration: Week 2 – Week 3

- Implement dashboard interface

- Develop backend services

- Configure authentication integration

### Milestone 3 – Testing & Integration

Duration: Week 4

- System testing

- Bug fixes

- Integration validation

### Milestone 4 – Deployment

Duration: End of Week 4

- Production deployment

- User acceptance review

## Support & Maintenance

Following deployment, Daikibo can rely on continued product support and maintenance services. Support includes:

- Bug fixes and issue resolution

- Technical support through support tickets

- Security updates

- Performance improvements

- Assistance with future feature enhancements and new functionality requests

Our team remains available to ensure the dashboard continues to meet operational requirements and business objectives.